GFDA EXECUTIVE COMMITTEE EMAIL VOTE MINUTES

August 27, 2026

##### Approved 9/25/26	Signed By: Nate Weisenburger, Secretary

Email Vote Request:

I have yet another email vote request.

AgriTech Park 67th Street Water Line Change Order

Last evening I received a change order from TD&H that would add $13,653 to the water and sewer contract with M&D Construction. This is for additional work that the City inspector required. TD&H took it upon themselves to give the contractor authorization to proceed in June without checking with me. I voiced my displeasure that TD&H had not contacted us when this arose. The work has been done. I believe the added amount will fit within the budget approved by the City Commission.

Committee members, please vote by reply email YES, NO or REQUEST A SPECIAL MEETING on the following motion:

Authorize President/CEO to sign change order #1 with M&D Construction in the amount of $13,653.

Please let me know if you have any questions, concerns or leads!

Brett

Executive Committee Members Voting Yes:

Andreas Geranios

Brett Harris

Joe Briggs

Johnna Lightbourne

Len Watkins

Mark Cappis

Nate Weisenburger

Rebecca Engum

Reed Bassett

Toby Malsam