GFDA EXECUTIVE COMMITTEE EMAIL VOTE MINUTES
August 27, 2026



Approved 9/25/26	Signed By: Nate Weisenburger, Secretary




Email Vote Request:
I have yet another email vote request.

AgriTech Park 67th Street Water Line Change Order
Last evening I received a change order from TD&H that would add $13,653 to the water and sewer contract with M&D Construction. This is for additional work that the City inspector required. TD&H took it upon themselves to give the contractor authorization to proceed in June without checking with me. I voiced my displeasure that TD&H had not contacted us when this arose. The work has been done. I believe the added amount will fit within the budget approved by the City Commission.

Committee members, please vote by reply email YES, NO or REQUEST A SPECIAL MEETING on the following motion:

Authorize President/CEO to sign change order #1 with M&D Construction in the amount of $13,653.

Please let me know if you have any questions, concerns or leads!
Brett

Executive Committee Members Voting Yes: 
Andreas Geranios
Brett Harris
Joe Briggs
Johnna Lightbourne
Len Watkins
Mark Cappis
Nate Weisenburger
Rebecca Engum
Reed Bassett
Toby Malsam


